Passenger App Revamp

Objective -

The objective of this task is to revamp the existing Passenger application by making it backend-driven and configurable, so that customer-specific logic is removed from the application and managed through backend configuration and to keep only one flavor per application.

Phase 1 – API Migration (.NET Core)

Objective

Analyze all APIs currently used by the Passenger application and migrate them from the existing C# implementation to .NET Core.

Tasks

1. Identify all APIs used by the Passenger application.

2. Prepare an API inventory containing:

* API Name

* Endpoint

* Request Parameters

* Response Structure

* Authentication Method

* Module/Screen Using the API

3. Analyze the existing C# implementation for each API.

4. Migrate the APIs to .NET Core while maintaining the same functionality.

5. Verify API compatibility with the existing Passenger application.

6. Test all APIs using Postman.

7. Document any business logic or validations present in the existing implementation.

Deliverables

* Passenger API Inventory

* .NET Core API Source Code

* Postman Collection

* API Migration Document

* API Testing Report

Phase 2 – Backend Configuration Design

Objective

Move configurable items from the application to the backend.

Identify the following configuration items:

* Login Method

* Auto Logout Time

* Feature Enable/Disable

* Dynamic Menu

* Privacy Policy Version

* Force Update Version

* Activity Logging Configuration

Database Design

Prepare database tables for:

* Feature Master

* Customer Feature Mapping

* Role Master

* Permission Mapping

* Remote Configuration

* Activity Logging

* Customer Configuration

Note - For features master we will use existing method used for Web. We will discuss this in detail.

Deliverables

* Configuration Requirement Document

* Database Table Design

* API Design for Configuration

Phase 3 – Android Code Refactoring

Objective

Prepare the Passenger application for backend-driven configuration.

Tasks

1. Remove hardcoded customer logic.

2. Replace hardcoded menus with dynamic menus.

3. Replace hardcoded configuration values with backend configuration.

4. Integrate .NET Core APIs.

5. Implement Feature Toggle support.

6. Implement Remote Configuration support.

7. Replace duplicate utility classes with reusable components.

Deliverables

* Refactored Passenger Application

* Dynamic Menu Implementation

* Backend Configuration Integration

* Only one flavor for Passenger App

Phase 4 – mobile-core Preparation

Objective

Prepare common modules that can later be shared with Driver and other applications.

Common Modules

* Authentication

* Network Layer

* Feature Toggle Engine

* Remote Configuration

* Activity Logging

* Session Management

* Common Utilities

Deliverables

* Proposed mobile-core module structure

* Reusable classes identified

* Integration approach document

Phase 5 – Testing

Tasks

* API Testing

* Functional Testing

* Regression Testing

* Integration Testing

* Configuration Testing

Deliverables

* Test Report

* Defect Report

Expected Deliverables

1. Passenger API Inventory

2. .NET Core Login API and remaining migrated APIs

3. Postman Collection

4. Passenger Feature Inventory

5. Customer-Specific Logic Analysis

6. Configuration Database Design

7. Dynamic Menu Design

8. Refactored Passenger Application

9. mobile-core Design Proposal

10. Final Implementation Document

Priority Order

1. API Inventory

2. .NET Core API Migration

3. API Testing

4. Passenger Feature Analysis

5. Configuration Design

6. Android Refactoring

7. Dynamic Menu

8. Backend Configuration Integration

9. Mobile-core Preparation

10. Final Testing & Documentation